by Greggory Foust
ChronoSynk

---
What is ChronoSynk?
ChronoSynk is a scheduling management system that aims to make meeting others easier.
Busy lives, niche interests, and curiosity are all reasons why you should let ChronoSynk help you find others to meet up and hang, physically or cyberly.

---
What has been accomplished?
Register
Login
Create sessions
View sessions and profiles
Join sessions
Comment
Delete comments

---
What has been learned?
Some security research
Prepared statements
Password storage

---
What is left?
Pretty CSS
Develop algorithm to automatically place users into sessions if requested
Allow users to edit session and profile settings
Password protected sessions
Paperwork – AUP, TOS, PP
Continue security research

---
Time estimation
Download and Install WAMP	10	6
Identify actors	30	18
Use case analysis	60	58
Research Secure Programming Methods (secure database development, secure programming)	240	100
Design database	30	15
Implement database	120	30
Analyze Interface Requirements (What webpages need to be created, what data they need to display)	180	60
Design Interface (draw pictures)	60
Implement Interface (write html/css)	600
Develop matching algorithm	120
Add Record PHP Methods	60	90
Modify Record PHP Methods	120	40
Delete Record PHP Methods	60	100
Query PHP Methods	120	150
Other code for logging in, browsing, logging out, sessions/cookies, chatting/messages	900	60
Troubleshoot	1800
Define server hardware and software requirements	60
Research laws	120
Create Acceptable Use Policy, Privacy Policy, Terms of Use	120

---
CHRONOSYNK